# Project Planning Template

Project: Online Complaint Registration System
Methodology: Agile Scrum
Sprint Duration: 2 Weeks

## Product Backlog

| ID | User Story | Priority | SP | Sprint |
| --- | --- | --- | --- | --- |
| US01 | Registration & Login | High | 5 | 1 |
| US02 | Submit Complaint | High | 8 | 1 |
| US03 | Upload Evidence | Medium | 3 | 1 |
| US04 | Track Status | High | 5 | 2 |
| US05 | Assign Complaint | High | 8 | 2 |
| US06 | Update Status | High | 5 | 2 |
| US07 | Complaint History | Medium | 3 | 3 |
| US08 | Reports | High | 8 | 4 |

## Sprint Planning

Sprint 1: Registration, Login, Complaint Submission
Sprint 2: Tracking & Assignment
Sprint 3: History & Testing
Sprint 4: Reports & Deployment

## Velocity

Average Velocity: 15 Story Points per Sprint

## Burndown Data

Sprint1:52
Sprint2:34
Sprint3:24
Sprint4:13
End:0

## Project Tracker

Overall Progress: 75%